# PROJECT RYZEN-LLM

CPU-First Large Language Model Infrastructure

Unlocking Sub-Linear Inference on AMD Ryzen Architecture

Version 1.0

December 2025

COMPREHENSIVE PROJECT PROPOSAL

Structure, Architecture, and Implementation Roadmap

# Table of Contents

# Executive Summary

[REF:ES-001]

## Vision Statement

Project RYZEN-LLM pioneers a paradigm shift in AI inference: designing large language model infrastructure specifically FOR CPU architecture rather than around it. The AI field's GPU-centric bias has created a massive blind spot—AMD Ryzen's unique architectural features enable sub-linear inference techniques that have been systematically unexplored.

## Core Thesis

Ryzen isn't constrained. It's unexplored. The 96MB L3 V-Cache, AVX-512 VNNI instructions, exceptional branch prediction, and unified memory architecture enable computational patterns impossible on GPU—patterns that transform LLM inference economics.

## Strategic Objectives

- Achieve human-readable inference speeds (5-15 tok/s) for 100B+ parameter models on consumer CPU

- Develop cache-resident inference algorithms exploiting 96MB V-Cache

- Pioneer ternary-weight (BitNet b1.58) deployment optimized for AVX-512

- Create production-ready Token Recycling Architecture for sub-linear context management

- Integrate seamlessly with existing MCP infrastructure and development workflows

## Target Hardware

HP ProBook with AMD Ryzen processor, 1TB internal SSD, 4TB external storage. Architecture designed to scale from mobile Ryzen to Threadripper PRO deployments.

# Project Architecture Overview

[REF:PA-002]

## System Architecture Diagram

The RYZEN-LLM stack consists of five integrated layers, each optimized for CPU-native execution patterns:

RYZEN-LLM ARCHITECTURE STACK

┌─────────────────────────────────────────────────────────┐ │ APPLICATION LAYER │ │ VS Code │ Cursor │ Custom IDE │ MCP Clients │ ├─────────────────────────────────────────────────────────┤ │ ORCHESTRATION LAYER │ │ Token Recycler │ Model Router │ Context Manager │ ├─────────────────────────────────────────────────────────┤ │ INFERENCE ENGINE LAYER │ │ BitNet Engine │ T-MAC Kernels │ Mamba/RWKV Runtime │ ├─────────────────────────────────────────────────────────┤ │ OPTIMIZATION LAYER │ │ Cache Manager │ AVX-512 SIMD │ Speculative Decoder │ ├─────────────────────────────────────────────────────────┤ │ STORAGE LAYER │ │ RSU Vector Bank │ Model Library │ KV Cache Store │ └─────────────────────────────────────────────────────────┘

## Layer Responsibilities

### Application Layer

Provides OpenAI-compatible API endpoints for seamless integration with existing tools. Handles IDE plugins, MCP protocol bridges, and user-facing interfaces.

### Orchestration Layer

Manages token recycling, model selection, and context optimization. Implements the sub-linear RSU (Recyclable Semantic Unit) architecture for efficient context reuse.

### Inference Engine Layer

CPU-native inference implementations including BitNet ternary models, T-MAC lookup-table kernels, and state-space model runtimes (Mamba/RWKV).

### Optimization Layer

Hardware-specific optimizations leveraging V-Cache residency, AVX-512 VNNI instructions, and CPU branch prediction for speculative decoding.

### Storage Layer

Tiered storage architecture with hot cache (L3/RAM), warm index (vector DB), and cold archive (external 4TB) for models and RSU banks.

# Project Directory Structure

[REF:DS-003]

The following directory structure organizes the RYZEN-LLM codebase for modularity, testability, and clear separation of concerns:

RYZEN-LLM/

├── src/ │ ├── core/ # Core inference engines │ │ ├── bitnet/ # BitNet b1.58 implementation │ │ │ ├── engine.cpp # Main inference engine │ │ │ ├── quantize.cpp # Ternary quantization │ │ │ └── kernels/ # AVX-512 optimized kernels │ │ ├── tmac/ # T-MAC lookup table kernels │ │ │ ├── lut_gemm.cpp # Lookup table GEMM │ │ │ └── tables/ # Precomputed lookup tables │ │ ├── mamba/ # Mamba SSM runtime │ │ │ ├── ssm.cpp # Selective state space │ │ │ └── scan.cpp # Parallel scan ops │ │ └── rwkv/ # RWKV attention-free runtime │ │ ├── wkv.cpp # WKV operator │ │ └── time_mixing.cpp # Time mixing layer │ │ │ ├── optimization/ # CPU optimization layer │ │ ├── cache_manager.cpp # V-Cache optimization │ │ ├── avx512/ # AVX-512 SIMD primitives │ │ │ ├── matmul.cpp # Vectorized matrix ops │ │ │ ├── activation.cpp # SIMD activations │ │ │ └── vnni.cpp # VNNI int8 operations │ │ ├── speculative/ # Speculative decoding │ │ │ ├── draft_model.cpp # Draft generation │ │ │ └── verifier.cpp # Verification engine │ │ └── memory/ # Memory management │ │ ├── kv_cache.cpp # KV cache optimization │ │ └── pool.cpp # Memory pooling │ │ │ ├── recycler/ # Token Recycling System │ │ ├── density_analyzer.py # Token density scoring │ │ ├── semantic_compress.py # RSU compression │ │ ├── vector_bank.py # RSU storage/retrieval │ │ ├── context_injector.py # Context reconstruction │ │ └── selective_retrieve.py# Query-aware retrieval │ │ │ ├── orchestration/ # Model orchestration │ │ ├── router.py # Multi-model routing │ │ ├── model_manager.py # Hot-loading/unloading │ │ └── task_classifier.py # Task-based routing │ │ │ └── api/ # API layer │ ├── server.py # OpenAI-compatible API │ ├── mcp_bridge.py # MCP protocol handler │ └── streaming.py # SSE streaming │ ├── models/ # Model storage │ ├── bitnet/ # BitNet GGUF models │ ├── mamba/ # Mamba checkpoints │ ├── rwkv/ # RWKV weights │ └── drafts/ # Speculative draft models │ ├── storage/ # Persistent storage │ ├── rsu_bank/ # RSU vector database │ ├── kv_cache/ # Serialized KV states │ └── embeddings/ # Document embeddings │ ├── integrations/ # External integrations │ ├── vscode/ # VS Code extension │ ├── cursor/ # Cursor adapter │ ├── github/ # GitHub webhooks │ └── mcp_servers/ # MCP server implementations │ ├── benchmarks/ # Performance testing │ ├── inference/ # Inference benchmarks │ ├── recycler/ # Token recycling metrics │ └── cache/ # Cache efficiency tests │ ├── tests/ # Test suites │ ├── unit/ # Unit tests │ ├── integration/ # Integration tests │ └── e2e/ # End-to-end tests │ ├── docs/ # Documentation │ ├── architecture/ # Architecture docs │ ├── api/ # API documentation │ └── research/ # Research notes │ ├── scripts/ # Utility scripts │ ├── setup.sh # Environment setup │ ├── download_models.py # Model downloader │ └── benchmark.py # Benchmark runner │ ├── config/ # Configuration │ ├── default.yaml # Default settings │ ├── models.yaml # Model configurations │ └── hardware/ # Hardware profiles │ ├── ryzen_7.yaml # Ryzen 7 profile │ ├── ryzen_9.yaml # Ryzen 9 profile │ └── threadripper.yaml # Threadripper profile │ ├── CMakeLists.txt # Build configuration ├── pyproject.toml # Python project config ├── Dockerfile # Container definition └── README.md # Project overview

# Core Component Specifications

[REF:CC-004]

## BitNet Inference Engine

Primary inference engine for ternary-weight models. [REF:CC-004a]

| Attribute | Specification |
| --- | --- |
| Purpose | Execute BitNet b1.58 ternary inference on CPU |
| Input | Ternary GGUF model, tokenized prompt |
| Output | Token probability distribution, generated tokens |
| Key Innovation | Addition-only matrix operations via AVX-512 |
| Performance Target | 5-7 tok/s for 100B parameters on Ryzen 9 |
| Dependencies | AVX-512 VNNI, llama.cpp foundation |

## T-MAC Lookup Table Kernels

Lookup-table based GEMM for extreme quantization. [REF:CC-004b]

| Attribute | Specification |
| --- | --- |
| Purpose | Replace multiply-accumulate with table lookup |
| Mechanism | Precompute all 2^4=16 partial sums for 4-bit groups |
| CPU Optimization | Leverage pshuf/tbl instructions for fast lookup |
| Performance Target | 30 tok/s single-core, 70+ tok/s 8-core for 3B |
| Energy Reduction | 70% vs traditional quantized inference |

## Mamba SSM Runtime

Selective State Space Model inference engine. [REF:CC-004c]

| Attribute | Specification |
| --- | --- |
| Purpose | O(L) linear complexity inference vs O(L²) attention |
| Architecture | Selective gating for content-aware state updates |
| Memory Model | Constant memory per step, no KV cache explosion |
| Cache Behavior | Sequential state updates with strong locality |
| Performance Target | 5x throughput vs equivalent transformer |

## Token Recycling System

Sub-linear context management via RSU architecture. [REF:CC-004d]

| Component | Function |
| --- | --- |
| Density Analyzer | Score token spans by information density and novelty |
| Semantic Compressor | Transform spans to Recyclable Semantic Units (RSUs) |
| RSU Vector Bank | Tiered storage: hot (LRU), warm (HNSW), cold (disk) |
| Selective Retriever | Query-aware RSU selection with budget constraints |
| Context Injector | Reconstruct context with KV cache recycling |

Compression Targets:

- Boilerplate code: 10:1 to 20:1 compression

- Natural language: 3:1 to 5:1 compression

- Critical logic: 1:1 (preserved exactly)

- Overall target: 80% semantic coverage at 30% token cost

# Implementation Roadmap

[REF:IR-005]

## Phase 1: Foundation (Weeks 1-4)

Establish core infrastructure and baseline capabilities. [REF:IR-005a]

### Week 1-2: Environment and Baseline

- Configure development environment with CMake, Python 3.11+, AVX-512 toolchain

- Fork and build llama.cpp with Zen 4 optimizations enabled

- Establish baseline benchmarks: Qwen2.5-7B, Llama 3.1 8B at Q4_K_M

- Profile memory bandwidth utilization and cache hit rates

- Document theoretical performance ceilings for target hardware

### Week 3-4: BitNet Integration

- Clone and build microsoft/BitNet with AMD optimizations

- Download BitNet b1.58 2B4T and 7B model weights

- Implement AVX-512 optimized ternary kernels

- Benchmark BitNet vs quantized transformer on identical tasks

- Validate quality retention: HumanEval, MMLU subset

Phase 1 Deliverables:

- Working BitNet inference on target hardware

- Baseline performance documentation

- AVX-512 kernel library (initial)

## Phase 2: Token Recycling (Weeks 5-8)

Implement sub-linear context management system. [REF:IR-005b]

### Week 5-6: Density Analysis and Compression

- Implement DensityAnalyzer with novelty, structure, and frequency scoring

- Build SemanticCompressor with anchor extraction and embedding collapse

- Create RSU data structure with serialization support

- Measure compression ratios across code, prose, and mixed content

- Validate semantic preservation with embedding similarity metrics

### Week 7-8: Vector Bank and Retrieval

- Deploy Qdrant for HNSW-based RSU indexing

- Implement tiered storage: hot (LRU cache), warm (Qdrant), cold (SQLite)

- Build SelectiveRetriever with budget-aware knapsack selection

- Implement ContextInjector with position remapping

- Benchmark retrieval latency: target <100ms for 100K RSU bank

Phase 2 Deliverables:

- Complete Token Recycling pipeline

- RSU Vector Bank with tiered storage

- Compression ratio validation report

## Phase 3: Advanced Architectures (Weeks 9-12)

Integrate state-space models and speculative decoding. [REF:IR-005c]

### Week 9-10: Mamba/RWKV Integration

- Port state-spaces/mamba to CPU-optimized runtime

- Implement cache-optimized selective scan operations

- Integrate RWKV-LM with custom WKV operator for Zen 4

- Benchmark against transformer baselines on long-context tasks

- Profile memory usage: validate constant-memory property

### Week 11-12: Speculative Decoding

- Implement LayerSkip-style self-speculative decoding

- Train/select draft models (70-500M params) for cache residency

- Build verification engine exploiting CPU branch prediction

- Tune speculation depth and verification batch size

- Validate speedup: target 1.5-2x vs non-speculative

Phase 3 Deliverables:

- Mamba and RWKV inference runtimes

- Speculative decoding system

- Multi-architecture benchmark report

## Phase 4: Integration and Production (Weeks 13-16)

Build production API and IDE integrations. [REF:IR-005d]

### Week 13-14: API and Orchestration

- Build OpenAI-compatible REST API with FastAPI

- Implement model router with task classification

- Add SSE streaming for real-time token delivery

- Build MCP protocol bridge for tool integration

- Implement model hot-loading with memory management

### Week 15-16: IDE Integration

- Build VS Code extension with Continue-compatible interface

- Implement Cursor adapter via ngrok tunnel pattern

- Create GitHub webhook handler for automated PR review

- Build custom IDE LSP integration module

- End-to-end testing across all integration points

Phase 4 Deliverables:

- Production API server

- VS Code extension

- GitHub integration

- Complete documentation

# Performance Targets and Metrics

[REF:PT-006]

## Inference Performance

| Model Type | Size | Target Speed | Latency (TTFT) |
| --- | --- | --- | --- |
| BitNet b1.58 | 100B params | 5-7 tok/s | <2s |
| BitNet b1.58 | 7B params | 25-40 tok/s | <500ms |
| Mamba | 3B params | 40-60 tok/s | <300ms |
| RWKV | 14B params | 15-25 tok/s | <1s |
| Traditional Q4 | 7B params | 12-18 tok/s | <800ms |

## Token Recycling Efficiency

| Metric | Target |
| --- | --- |
| Effective context expansion | 5x+ (8K → 40K+ semantic equivalent) |
| RSU retrieval latency | <100ms for 100K RSU bank |
| Compression ratio (code) | 10:1 to 20:1 |
| Compression ratio (prose) | 3:1 to 5:1 |
| Semantic retention | >95% embedding similarity |
| Memory reduction | 3-5x vs linear context growth |
| Redundant computation | <10% (vs 40-60% baseline) |

## System Resource Utilization

| Resource | Target Utilization |
| --- | --- |
| Memory bandwidth | >80% of theoretical (DDR5-6000) |
| L3 cache hit rate | >90% for hot model layers |
| AVX-512 utilization | >70% during inference |
| Branch prediction accuracy | >95% for speculative paths |
| RAM usage (7B model) | <8GB including KV cache |
| Startup time (cold) | <5s model load |

# Risk Analysis and Mitigation

[REF:RA-007]

## Technical Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| AVX-512 thermal throttling | Reduced sustained performance on laptop form factor | Implement adaptive threading, monitor thermals, provide desktop profile |
| BitNet quality degradation | Ternary models may underperform on specific tasks | Maintain traditional quantized fallback, task-specific routing |
| Memory bandwidth saturation | DDR5 limits throughput for larger models | Aggressive quantization, cache-resident design, model sharding |
| RSU semantic loss | Compression may lose critical context | Conservative compression for critical spans, validation metrics |
| Speculative misprediction overhead | Draft model may diverge, wasting compute | Adaptive speculation depth, draft model fine-tuning |

## Schedule Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Upstream dependency changes | llama.cpp or BitNet breaking changes | Pin versions, maintain fork with patches |
| Optimization complexity | AVX-512 kernel development takes longer | Start with reference implementations, optimize incrementally |
| Integration blockers | IDE APIs may change or lack features | Abstract integration layer, multiple adapter patterns |

# Success Criteria and Milestones

[REF:SC-008]

## Phase Gate Criteria

### Phase 1 Gate (Week 4)

- BitNet 7B running at >20 tok/s on target hardware

- Baseline benchmarks documented for 3 model architectures

- AVX-512 kernel library with >2x speedup vs scalar

### Phase 2 Gate (Week 8)

- Token Recycling achieving >3x compression on test corpus

- RSU retrieval <100ms at 50K bank size

- Semantic retention >90% measured by embedding similarity

### Phase 3 Gate (Week 12)

- Mamba 3B at >40 tok/s with constant memory

- Speculative decoding achieving >1.5x speedup

- Quality validation: <5% degradation vs baseline on benchmarks

### Phase 4 Gate (Week 16) - Project Complete

- API serving >100 requests/minute sustained

- VS Code extension functional with code completion

- GitHub integration processing PR reviews automatically

- Documentation complete and published

## Ultimate Success Metric

The project achieves success when a 100B parameter BitNet model generates coherent, useful responses at human reading speed (5+ tok/s) on a consumer AMD Ryzen laptop—demonstrating that GPU is not required for production-quality LLM inference.

# Appendix A: Technology Stack

[REF:AP-009]

## Core Languages and Frameworks

| Component | Technology |
| --- | --- |
| Inference Kernels | C++17 with AVX-512 intrinsics |
| Orchestration | Python 3.11+ with asyncio |
| API Server | FastAPI with uvicorn |
| Vector Database | Qdrant (HNSW indexing) |
| Build System | CMake 3.20+ with ninja |
| IDE Extension | TypeScript with VS Code API |
| Configuration | YAML with pydantic validation |

## Key Dependencies

| Dependency | Version | Purpose |
| --- | --- | --- |
| llama.cpp | Latest main | GGUF inference foundation |
| bitnet.cpp | 1.0+ | BitNet ternary inference |
| mamba-ssm | 2.0+ | State space model runtime |
| rwkv-cpp | Latest | RWKV CPU inference |
| qdrant-client | 1.7+ | Vector similarity search |
| transformers | 4.36+ | Tokenizers, utilities |
| sentence-transformers | 2.2+ | Embedding models |

# Appendix B: Reference Codes Index

[REF:AP-010]

Use these reference codes to discuss specific sections:

| Code | Section |
| --- | --- |
| [REF:ES-001] | Executive Summary |
| [REF:PA-002] | Project Architecture Overview |
| [REF:DS-003] | Project Directory Structure |
| [REF:CC-004] | Core Component Specifications |
| [REF:CC-004a] | BitNet Inference Engine |
| [REF:CC-004b] | T-MAC Lookup Table Kernels |
| [REF:CC-004c] | Mamba SSM Runtime |
| [REF:CC-004d] | Token Recycling System |
| [REF:IR-005] | Implementation Roadmap |
| [REF:IR-005a] | Phase 1: Foundation |
| [REF:IR-005b] | Phase 2: Token Recycling |
| [REF:IR-005c] | Phase 3: Advanced Architectures |
| [REF:IR-005d] | Phase 4: Integration and Production |
| [REF:PT-006] | Performance Targets and Metrics |
| [REF:RA-007] | Risk Analysis and Mitigation |
| [REF:SC-008] | Success Criteria and Milestones |
| [REF:AP-009] | Appendix A: Technology Stack |
| [REF:AP-010] | Appendix B: Reference Codes Index |

— End of Document —